## Slide 1: SaudiNIC Experience in Deploying DNSSec
AbdulRahman Al-Ghadir
SaudiNIC - CITC
MENOG 16

## Slide 2: The Start
SaudiNIC was observing the growth of DNSSec development till it got mature.
SaudiNIC staff conducted a study that consist of:
  What is DNSSEC?
  In depth study of some pioneer DNSSEC implementations:
    Netherland
    New Zealand
  A road map for DNSSEC deployment by SaudiNIC

## Slide 3: Road Map
Start of the project
Creating startup team
DPS draft
SaudiNIC DNSSec procedures
SaudiNIC DNSSec setup
DNSSec workshop
Building test lab
Enabling DNSSec on .Alsaudiah (IDNA)
Enabling DNSSec on .SA
Open DNSSec for public
End of the project

## Slide 4: Creating DNSSEC Startup Team
Read … read … read
  DNSSEC RFCs
  Best practices
  Guidelines
  Technical implementation
  Presentations and reports
Continuous meetings and brainstorming sessions
Test … test … test

## Slide 5: DPS Draft
Review several RFC(s) related.
Review some registries’ DPSs:
  .ca Canada
  .au Australia
  .nz New Zealand
  .at Austria
  .com
  .cl chili
  … etc

## Slide 6: DPS Draft

## Slide 7: SaudiNIC DNSSec Procedures

## Slide 8: SaudiNIC DNSSec Procedures
DNSSEC Keys Generation Ceremony
DNSSEC Keys Installation Procedure
DNSSEC Emergency Keys Installation Procedure
DNSSEC New Safe Arrangement Procedure
DNSSEC Safe Content Transfer Procedure

## Slide 9: SaudiNIC DNSSec Setup

## Slide 10: DNSSEC Credential Matrix

## Slide 11: DNSSec Key Management Risks

## Slide 12: Keys Setting
The zone is signed using pair of keys:
  Key Signing Key (KSK):
    RSA/SHA2
    Rollover every 1 year
    Key size is 2KB
    Key rollover algorithm is Double signature
  Zone Signing Key (ZSK):
    RSA/SHA2
    Rollover every 6 months
    Key size is 2KB
    Key rollover algorithm is Pre-publish

## Slide 13: Building a Test Lab
A virtual setup identical to the actual DNSSec setup.
Hands-on on DNSSec to test it out.
Selection of HW/SW for DNSSec systems that meet our need.
Validate key generation, signing, key rollover, … etc.

## Slide 14: Challenges
So many documents to read and digest related to DNSSec (RFCs, best practices, … etc).
Rollover techniques (key rollover and algorithm rollover).
So many parameters to tune them (RRSIG inception and expiration, jitter, Max/Min TTL, … etc).
Easy to break!

## Slide 15: What is Next?
Enabling DNSSec on .Alsaudiah (IDNA).
Monitor and keep track on what is going on.
Allow a closed access to certain clients.
Monitor and keep track on what is going on.
Enabling DNSSec on .SA.
Monitor, Monitor, Monitor … etc.
Done!

## Slide 16: Thank you!